Developer Roadmap: Whisper + Advanced Speaker Diarization Pipeline

Quick Answer: Yes, you can build an initial pipeline within 1 week!

A basic working version with Whisper + PyAnnote can be implemented in 5-7 days. The full multi-model ensemble will take 2-3 weeks.

Models Overview & Their Roles

1. Whisper (Speech-to-Text Engine)

What it does: Converts spoken words into written text with timestamps

Models to use:

- OpenAI Whisper - Main transcription model

- WhisperX - Enhanced version with better word-level timing

- Model sizes: tiny → base → small → medium → large (accuracy increases with size)

Role in pipeline:

- Takes audio file as input

- Outputs: text transcript + word-level timestamps

- Handles multiple languages (especially German as requested)

- Provides the "what was said" part

Implementation priority: HIGH (Week 1)

2. PyAnnote (Primary Diarization Model)

What it does: Identifies different speakers and when they speak

Models used:

- pyannote/speaker-diarization - Pre-trained speaker diarization

- pyannote/segmentation - Voice activity detection

- pyannote/embedding - Speaker embedding extraction

Role in pipeline:

- Takes same audio file as input

- Outputs: time segments with speaker labels (Speaker_0, Speaker_1, etc.)

- Provides the "who was speaking when" part

- Will be the baseline/primary diarization method

Implementation priority: HIGH (Week 1)

3. SpeechBrain (Secondary Diarization Model)

What it does: Alternative speaker identification method for better accuracy

Models used:

- speechbrain/spkrec-ecapa-voxceleb - Speaker recognition

- speechbrain/VAD-VoxCeleb - Voice activity detection

Role in pipeline:

- Alternative speaker identification approach

- Cross-validates PyAnnote results

- Helps improve accuracy in challenging scenarios

- Used in ensemble voting system

Implementation priority: MEDIUM (Week 2)

4. NeMo (Third Diarization Model)

What it does: NVIDIA's advanced speaker diarization toolkit

Models used:

- titanet_large - Speaker embedding model

- vad_multilingual_marblenet - Voice activity detection

- msdd_5spk - Multi-scale diarization decoder

Role in pipeline:

- Advanced speaker clustering and embedding

- Handles complex multi-speaker scenarios

- Provides additional validation layer

- Part of ensemble voting system

Implementation priority: MEDIUM (Week 2-3)

5. EEND/ESPnet (Advanced Diarization)

What it does: End-to-End Neural Diarization for complex scenarios

Models used:

- ESPnet EEND models

- DiariZen toolkit

- Self-attention based neural networks

Role in pipeline:

- Handles overlapping speech better

- Most advanced diarization approach

- Used for final accuracy improvement

- Optional enhancement for difficult cases

Implementation priority: LOW (Week 3-4, if needed)

Development Roadmap

Week 1: Core Pipeline (MVP)

Goal: Basic working system with Whisper + PyAnnote

Day 1-2: Environment Setup

- Install CUDA, PyTorch, and dependencies

- Download and test Whisper models

- Set up PyAnnote authentication and models

- Create basic project structure

Day 3-4: Individual Components

- Implement Whisper transcription module

- Implement PyAnnote diarization module

- Test each component separately

- Handle GPU memory management

Day 5-7: Integration

- Combine Whisper + PyAnnote outputs

- Align timestamps between transcription and speakers

- Create basic output formats (JSON, TXT, CSV)

- Command-line interface for testing

Deliverable: Working pipeline that can process audio and output "Speaker_X said Y at time Z"

Week 2: Multi-Model Enhancement

Goal: Add SpeechBrain and improve accuracy

Day 1-3: SpeechBrain Integration

- Implement SpeechBrain diarization

- Create model comparison framework

- Handle different output formats

Day 4-5: Ensemble Logic

- Create voting system between PyAnnote and SpeechBrain

- Implement confidence scoring

- Handle conflicting speaker assignments

Day 6-7: Optimization

- GPU memory optimization

- Processing speed improvements

- Error handling and logging

Deliverable: Enhanced pipeline with 2-model ensemble voting

Week 3: Advanced Models & Polish

Goal: Add NeMo/EEND and production readiness

Day 1-3: NeMo Implementation

- Integrate NeMo toolkit

- Add to ensemble voting system

- Test on complex multi-speaker scenarios

Day 4-5: EEND Integration (Optional)

- Implement ESPnet/EEND models

- Handle overlapping speech scenarios

- Fine-tune ensemble weights

Day 6-7: Production Readiness

- Complete documentation

- Performance benchmarking

- Final testing and validation

Deliverable: Production-ready multi-model ensemble system

Technical Architecture Simplified

Audio File (MP3/WAV)

↓

Preprocessing

↓

┌─────────────┐         ┌──────────────────┐

│   Whisper   │         │   Diarization    │

│ (What said) │         │  (Who & When)    │

└─────────────┘         └──────────────────┘

↓                           ↓

Text + Times              Speaker Segments

↓                           ↓

┌─────────────────────────────────────────┐

│        Alignment & Integration          │

│   Match "what" with "who" using time    │

└─────────────────────────────────────────┘

↓

Final Output Files

(JSON, TXT, CSV with speakers)

Model Selection Strategy

Week 1 Models (Essential)

- Whisper Large: Best accuracy for transcription

- PyAnnote: Industry standard for diarization

- Priority: Get these working perfectly first

Week 2+ Models (Enhancement)

- SpeechBrain: Add robustness

- NeMo: Handle complex scenarios

- EEND: Final accuracy boost (if needed)

Model Size Considerations

| Model | Size | VRAM | Speed | Accuracy |
| --- | --- | --- | --- | --- |
| Whisper Tiny | 39MB | 1GB | Fast | Basic |
| Whisper Base | 74MB | 1GB | Fast | Good |
| Whisper Large | 1.5GB | 4GB | Medium | Best |
| PyAnnote | 500MB | 2GB | Medium | Good |
| NeMo | 1GB | 3GB | Slow | Best |

One Week Implementation Plan

Day-by-Day Breakdown

Day 1: Setup & Testing

- Install all required packages

- Download Whisper large model

- Set up PyAnnote with HuggingFace token

- Test individual models on sample audio

Day 2: Whisper Module

- Create whisper_engine.py

- Implement chunking for long audio

- Add word-level timestamping

- Test with various audio formats

Day 3: PyAnnote Module

- Create diarization_engine.py

- Implement speaker detection

- Handle speaker labeling consistency

- Test speaker separation accuracy

Day 4: Integration Logic

- Create pipeline_integration.py

- Align Whisper timestamps with PyAnnote segments

- Handle overlapping/conflicting timestamps

- Create speaker-text mapping

Day 5: Output Generation

- Create output_formatter.py

- Generate JSON, TXT, CSV formats

- Add metadata (confidence scores, processing time)

- Test output quality

Day 6: CLI Interface

- Create cli_interface.py

- Add command-line arguments

- Implement progress tracking

- Error handling and logging

Day 7: Testing & Documentation

- Test with various audio files

- Write basic documentation

- Performance optimization

- Prepare demo for client

Success Metrics for Week 1

Functional Requirements:

- ✅ Process MP3/WAV files

- ✅ Generate accurate transcripts

- ✅ Identify different speakers

- ✅ Output in 3 formats (JSON, TXT, CSV)

- ✅ Run entirely on local GPU

Quality Targets:

- Transcription accuracy: 90%+ for clear German audio

- Speaker identification: 80%+ for 2-3 speakers

- Processing speed: 2x real-time or faster

- Memory usage: Under 20GB VRAM

Example Output (what you'll achieve in Week 1):

[00:00:05 - 00:00:12] Speaker_0: "Guten Tag, willkommen zu unserem Meeting."

[00:00:13 - 00:00:18] Speaker_1: "Danke, ich freue mich hier zu sein."

[00:00:19 - 00:00:25] Speaker_0: "Lassen Sie uns mit dem ersten Punkt beginnen."

Bottom Line: Week 1 gives you a working demo. Weeks 2-3 make it production-ready with multiple models and better accuracy.